# Implementation Plan — Spec 001: Render Core

## Task 1 — techtip/ Python package skeleton + schema.py

Files: techtip/__init__.py, techtip/schema.py

Create the package with an empty __init__.py.

Define FPS = 30 constant and frames_for(seconds) helper.

Define pydantic v2 Scene base model (type, durationInSeconds, narration) with model_config = ConfigDict(populate_by_name=True) so camelCase fields serialize directly.

Define four discriminated sub-models: KineticScene (fields: title, subtitle), CodeScene (language, code), UIScene (appName, steps: list[str]), MascotScene (emotion, message).

Define Tip model (topic, hook, audio: str | None, scenes: list[Scene]).

## Task 2 — Remotion project skeleton

Files: remotion/package.json, remotion/tsconfig.json, remotion/remotion.config.ts, remotion/src/index.ts, remotion/src/Root.tsx, remotion/src/theme.ts

package.json: Remotion 4, React 18, TypeScript, zod; scripts studio, render, build.

tsconfig.json: strict, bundler module resolution, paths for @/ → src/.

remotion.config.ts: set resolution 1080×1920, fps 30, output ../out/video.mp4.

src/index.ts: entry point that calls registerRoot.

src/Root.tsx: registers the single TechTip composition (placeholder until task 4).

src/theme.ts: design token constants (colours, font sizes, spacing, font families).

Multi-file — pause for review after this task.

## Task 3 — src/types.ts (zod schema mirror)

Files: remotion/src/types.ts

Declare zod schemas matching the pydantic models field-for-field: KineticSceneSchema, CodeSceneSchema, UISceneSchema, MascotSceneSchema, discriminated union SceneSchema, TipSchema.

Export inferred TypeScript types (Tip, Scene, etc.).

## Task 4 — TechTipVideo.tsx, SceneRouter.tsx, CaptionBar.tsx

Files: remotion/src/TechTipVideo.tsx, remotion/src/SceneRouter.tsx, remotion/src/CaptionBar.tsx

TechTipVideo.tsx: accepts Tip as input props; uses calculateMetadata to sum durationInSeconds across scenes and return durationInFrames = sum × FPS; lays scenes end-to-end with Remotion <Series>.

SceneRouter.tsx: switches on scene.type and renders the matching scene component; throws a never-exhaustive error for unknown types.

CaptionBar.tsx: receives narration: string, durationInFrames: number, and the current relative frame; splits narration into words, distributes them evenly across the frame count, highlights the current word. Positioned as an overlay bar at the bottom of the 1080×1920 frame.

Update src/Root.tsx to use the real TechTipVideo composition.

Multi-file — pause for review after this task.

## Task 5 — Four scene components

Files: remotion/src/scenes/KineticText.tsx, CodeSnippet.tsx, UIMockup.tsx, Mascot.tsx

KineticText.tsx: spring-animated title (large, centered) springs in at frame 0; subtitle springs in with a small delay. Uses spring() from Remotion.

CodeSnippet.tsx: dark terminal card; reveals lines one-by-one on a per-frame schedule (N lines × (durationInFrames / N) interval). Monospace font from theme.

UIMockup.tsx: a titled app panel; each step in steps[] slides in from the right, evenly spaced across the scene's frame count.

Mascot.tsx: a simple inline SVG character; translateY bobbing loop via Math.sin(frame / 10); speech bubble fades in at frame 5 showing message.

Multi-file — pause for review after this task.

## Task 6 — data/sample-tip.json

Files: data/sample-tip.json

One Tip with topic, hook, no audio, and exactly four scenes (one of each type), each with a narration string and a durationInSeconds (e.g. 3 + 5 + 4 + 3 = 15 s total).

Verify the sum so the acceptance criterion ("N seconds → N-second video") is checkable by inspection.

## Review gates

Pause for human review after each multi-file task (tasks 2, 4, 5) before proceeding, per CLAUDE.md methodology.

## Definition of done

cd remotion && npm install && npm run studio previews all four scene types from the sample.

npm run render writes out/video.mp4 at 1080×1920 30fps.

Video duration equals the sum of scene durationInSeconds values.

Both techtip/schema.py and remotion/src/types.ts define the same contract.