# Implementation Plan — Spec 003: Narration & Captions

## Task 1 — techtip/tts.py

Files: techtip/tts.py

Import edge_tts, asyncio, pathlib, os.

_synthesize_scene(text, voice, out_path): async function that calls edge_tts.Communicate(text, voice).save(out_path).

synthesize_tip(tip: Tip, voice: str, public_dir: Path) -> Tip: iterates scenes; for each scene with non-empty narration, calls _synthesize_scene, writes vo_<i>.mp3 to public_dir, sets scene.audio_src = f"/vo_{i}.mp3"; returns updated Tip via model_copy. Skips scenes with empty narration — audio_src stays None.

public_dir is created if it doesn't exist.

Runs synchronously via asyncio.run.

## Task 2 — techtip/schema.py + remotion/src/types.ts

Files: techtip/schema.py, remotion/src/types.ts

schema.py: add audio_src: str | None = None to each of the four scene models (KineticScene, CodeScene, UIScene, MascotScene). The alias_generator maps it to audioSrc automatically.

types.ts: add audioSrc: z.string().optional() to each of the four scene zod schemas (KineticSceneSchema, CodeSceneSchema, UISceneSchema, MascotSceneSchema).

Multi-file — schema contract change. Pause for review after this task.

## Task 3 — remotion/src/SceneRouter.tsx

Files: remotion/src/SceneRouter.tsx

Import Audio from remotion.

Inside the scene container <div>, render <Audio src={scene.audioSrc} volume={1} /> immediately after <Background> when scene.audioSrc is set.

The <Audio> component automatically plays for the duration of the sequence.

## Task 4 — techtip/pipeline.py + main.py

Files: techtip/pipeline.py, main.py

pipeline.py: run(topic, out_path, bg_style=None, tts=False, voice="en-US-EricNeural") -> Path — when tts=True, calls synthesize_tip(tip, voice, REMOTION_PUBLIC_DIR) between generate and render. REMOTION_PUBLIC_DIR is derived as Path(__file__).parent.parent / "remotion" / "public".

main.py: add --tts boolean flag (store_true) and --voice string flag (default en-US-EricNeural); pass both through to pipeline.run.

Multi-file — pause for review after this task.

## Task 5 — .env.example

Files: .env.example

Add TECHTIP_TTS_VOICE=en-US-EricNeural with a comment explaining how to list available voices (edge-tts --list-voices).

## Review gates

Pause for human review after Task 2 (schema change — both sides must match) and Task 4 (pipeline + CLI wiring) before proceeding.

## Definition of done

python main.py "git stash" --tts renders an MP4 with narration audio on each scene.

--voice en-US-JennyNeural switches the voice.

A scene with empty narration renders silently with no error.

Omitting --tts keeps existing silent behaviour unchanged.