# Implementation Plan — Spec 004: Web UI

## Task 1 — server.py

Files: server.py

Job dataclass: id, status (running|done|error), log: list[str], out_path: Path | None.

Module-level jobs: dict[str, Job] store.

POST /generate: validates body (topic required), builds kwargs, submits pipeline.run to a ThreadPoolExecutor, captures stdout by wrapping print into job.log, returns {"job_id": id}.

GET /status/{job_id}: returns status + last 50 log lines. 404 if unknown.

GET /video/{job_id}: streams MP4 via FileResponse. 404 if not done.

GET /voices: runs edge-tts --list-voices and returns English voice names.

GET /: serves web/index.html as an HTML response.

Multi-file — pause for review after this task.

## Task 2 — web/index.html

Files: web/index.html

Single file, Tailwind CDN, vanilla JS — no build step.

Form: topic input, bg select, TTS checkbox, voice select (disabled unless TTS checked, populated on load from /voices), output filename input, Generate button.

Log panel: scrolling <pre> block, polls /status/{job_id} every 2s while running, stops on done or error.

Preview panel: hidden until job done; 9:16 aspect-ratio container with <video autoplay loop>; Download button links to /video/{job_id}.

Generate button disabled while a job is running.

## Task 3 — End-to-end verification

Files: No new files

Start server with: uvicorn server:app --reload

Submit a topic from the browser and confirm the log panel updates live.

Verify completed job shows video in 9:16 preview with Download button.

Confirm all parameters (bg, tts, voice, out) work correctly from the UI.

## Review gate

Pause for human review after Task 1 (server.py) before proceeding to Task 2.

## Definition of done

uvicorn server:app --reload starts with no errors.

Submitting a topic in the browser starts a job; log panel updates live every 2s.

Completed job shows the video in a 9:16 preview and a Download button.

All main.py parameters (bg, tts, voice, out) are present and functional in the UI.

An error (e.g. empty topic) shows a clear message in the log panel.